## Slide 1: Residents Alliance Group
Information workshop: who we are, what is going to happen and how do we participate in it.

## Slide 2: Purpose of the Meeting
To bring the various active groups together at the start of process
To provide an overview of the support package in place to support the resident groups and others participate in the process.
To review the NCH work schedule going forward
To agree the next steps in the process

## Slide 3: Agenda
Welcomes and introductions
Background
Residents Group Context
Community Facilitator
  Role
  Tasks
Technical Support Atkins Global
  Role
  Monitoring
  Perimeter Houses
  General Support
Technical Support Future Analytics
  Mapping
  Works Programme next six months
Next Steps
Forum

## Slide 4: Context Resident Project Monitoring Committee
The Role of the Resident Project Monitoring Committee
The new children’s hospital Project Monitoring Committee is to develop a process for communication and dialogue and to manage and address residents’ concerns and issues during the construction phase of the project and work as a collaborative group to mitigate and resolve these issues.

## Slide 5: Resident Project Monitoring Committee
Chair Mr. Peter Finnegan, Area Manager, Dublin South Central, Dublin City Council
Nominated local residents representatives Mr. Daniel Watkins, South Circular Road Cllr. Tina MacVeigh, Bulfin Gardens Mr. George Ray, Ceannt Fort
Dublin City Councillors Cllr Rebecca Moynihan (Labour) Cllr Pat Dunne (Independents 4 Change) Cllr Críona Ní Dhalaigh (Sinn Fein)
Dublin City Council Executive Mr. Bruce Phillips, Senior Executive Officer
National Paediatric Hospital Development Board Executives Mr. Michael Greene, Lead Construction Manager Ms. Rhonda Evans, Communications Manager
Administrator Ms. Elaine O’Rourke (NPHDB)
Project Committee Technical Advisor Atkins Global, Future Analytics
Community Facilitator B Murphy

## Slide 6
Primary Objectives of the Project Monitoring
Serve as a two-way communication channel between NPHDB and local residents/representatives on the construction of the new children’s hospital
Provide timely information to the Group on upcoming construction works and likely impact
Provide a forum for open discussion and reporting on matters concerning construction impacts such as noise, vibration, traffic, dust, working hours, timelines etc and the effectiveness of any construction mitigation measures
Agree monitoring and reporting templates
Agree material and communications protocol (meetings, webpage, social media app etc) for circulation to wider audience
Develop a forum to resolve issues/conflicts in a timely and collaborative manner
Ensure that impacts have been mitigated properly to the agreement of local residents
Frequency of meetings should be at least monthly until full construction is underway to ensure process is agreed .
The next meeting will take place in the NPH Herberton Office on 20th July 2017 at 6.30pm.

## Slide 7: Roles of Resident Technical Supports
The Role of the Technical Advisors The Residents elected to the Project Monitoring Committee will be supported by a Technical Advisors. Technical aspects covered should be issues like noise vibration, dust monitoring, condition surveys, construction traffic, method statements and other aspects agreed by the Resident Project Monitoring Committee.
The Role of the Community Facilitator The Community facilitator will manage a process of information exchange with the 12 resident associations connected to the project.

## Slide 8: Community Facilitator Tasks
To support the establishment of a representative umbrella grouping among groups that enables all parties participate in the process and bring concerns/issues/ solutions to the Project Monitoring Committee.
To support groups to participate effectively in the process
To establish an information hub that details the work schedule, monitoring system and access to current information that relates to particular areas.
To support the establishment of a communication system among resident groups that addresses their issues and concerns
To agree templates for gathering information and disseminating information
Issues raised in general area
  Traffic flows,
  Parking,
  Rodent/ pest control
  Vibration
  Noise
  Dust
  Working hours
  Information
  Compliance with agreed Plans
  Community Gain

## Slide 9
Residents Alliance Group Meeting
22 June 2017

## Slide 10: Residents Independent Technical Advisor Atkins Team
Martina Finn
Jonathan Pickett
AJ Browne

## Slide 11: Role
  Provide independent technical advice to Residents on
    The contents of condition surveys carried out on Residents properties
    Technical interpretation of Environmental monitoring that will be ongoing during the construction works
    Interpretation of the Process and Reporting of the environmental monitoring that will be carried out by the Contractor (that includes dust, noise, vibration, ground water, and construction traffic)

## Slide 12: General Monitoring
  Monitoring of the following items are included:
  Dust
  Noise
  Vibration
  Ground Water
  Construction Traffic
  Building Movement
  The monitoring is put in place to continually monitor the affects of the construction works on the neighbouring properties, residents and environs. Atkins will provide technical interpretation of the monitoring results and any works/modifications arising.

## Slide 13: Perimeter Houses
  In addition to the General Monitoring an emphasis on Building Movement, Vibration, Noise and Dust Monitoring is placed on the 83no. properties on the immediate perimeter of the Children’s Hospital site.
  Physical monitors including Tell-Tales and Prisms for building movement, Vibration, Noise and Dust Monitors have been installed on properties where a condition survey has been completed and where access was available. Note Vibration, Noise and Dust Monitors are only in certain locations bounding the site.

## Slide 14: General Support
  The monitoring is put in place to continually monitor the affects of the construction works on the neighbouring properties, residents and environs. Atkins will provide technical interpretation of the monitoring results and any works/modifications arising.
  Any Technical questions, comments, or concerns relating to the works can be addressed to Atkins.
  O’Reilly Avenue – Meeting today with NPHDB and their Engineers and they are still working on their investigations and solutions for recommencing the works. Suggest meeting with ORA residents and their Engineer early next week once proposals received.

## Slide 15: Technical Advisor
Location of Dust Monitors

## Slide 16: Technical Advisor
Noise and Vibration Monitors

## Slide 17: Technical Advisor
Rodent control locations

## Slide 18: Technical Advisor
3months ahead Demolition

## Slide 19: Technical Advisor
3 month ahead bulk excavation

## Slide 20: Technical Advisor
3 months ahead piling location

## Slide 21: Next Steps
“O’Reilly Ave”
Information Hub
……………………. Another meeting
Use existing template CCS and review work programme in O Reilly Ave
To issue report for next PMC
To Have recommendations on “Good Neighbourly Practice”
WEB site up and populated with
  Work Schedule, by time and area
  Monitoring process
  Guidelines etc
Communication lists
Community Gain
Structure of how we do business.
Umbrella Group
Sub Groups;
monitoring/schedule
Planning
Traffic
Community Gain
Communications
Other

## Slide 22: Forum